Contractor Logotype

Monthly Progress Report Template

Note: Texts in RED must be edited as see fit. Sample text has been provided for guidance. Final template shall be discussed and agreed with Chief of Operations prior to contract implementation.

PROJECT TITLE AND MONTH OF REPORTING

To:	UNMAS PROGRAMME DIRECTOR (Country X)

CHIEF OF OPERATIONS, (Country X)

Cc:	UNMAS CONTRACTS MANAGEMENT OFFICER

From:	Name

Title

Company

Address

Date:

- INTRODUCTION

Brief description of which report this is and which period it covers.

- PROJECT IMPLEMENTATION

Give a narrative description of the activities undertaken over the month. Details and problems encountered and solutions found. Comment on the progress made on the project in terms of implementation against the phases of implementation in the work plan.

Where teams are working in several different areas give a narrative on each area/asset. This should include explanations for any delays, or deviation from the work plan.

- STAFF LEVELS AND PERSONNEL

Include a table detailing all staffed positions for the month. This should cover all work days and indicate any days where a full complement of staff was not operational due to leave illness or any other reason. Where staff have not worked for any reason other than approved leave this should be supported by a narrative detailing the reasons for this.

| Na | Po | National (N) | * First |  |  |  |  | To |  |  | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| me | siti | or | arrival date |  |  |  |  | tal |  | Le | Personnel |
|  | on | International | in Country |  |  |  |  | W |  |  | movement |
|  |  | (I) | X (dd/mm/ |  |  |  |  | or |  | av | (changes and |
|  |  |  | yy) | * |  |  |  | k | Le | e | replacement |
|  |  |  |  |  | * |  |  | Da |  | Ta | schedules |
|  |  |  |  | Wor |  |  | Ab | ys | av | ke | etc.), leave |
|  |  |  |  | k | Off- | Sic |  |  | e | n | plans for |
|  |  |  |  | Day | day |  | se |  | Du |  | following |
|  |  |  |  | s | s | k | nt |  | e |  | month |

Comment on the general state of the staff. Including welfare and issues related to health and if any problems have arisen with personnel in light of the area of operations.

- TRAINING

Details of any training undertaken is to be included. trainees, type of training being given, and duration of trainees.

This should details number of training, number of successful

Where refresher training is being conducted this should include the details of the team conducting refresher training and the type of training undertaken.

- ADMINISTRATION AND LOGISTICS

Detailed explanation to be given on the following:

  - Equipment – serviceability, problems, theft or any related issues. Where down time has been incurred as a result of equipment serviceability a detailed explanation must be given. This should concur with work days detailed earlier in the report.

  - Accommodation – where relevant detail the type of accommodation and any issues that may have arisen over the month.

  - Freight and Transport – description of movement of personnel and equipment and any issues of interest in connection with this.

  - Administration – any issues relating to finances and administration of the project.

  - Procurement – any issues relating to procurement of goods and services related to the project.

  - Copy of the previous month’s fuel payment to be attached.

- OPERATIONS

Detailed description of all operational activities covered over the month. This should include:

    - A narrative description of what each team has achieved. Including problems encountered and solutions found. Progress made in the implementation of the contract must be measured against the implementation plan.

    - Local liaison

    - Areas surveyed/cleared

    - Assets used and any comment on the effectiveness of this asset.

    - Number mines/UXO found and destroyed (edit as see fit)

    - Statistics such as: (edit as see fit)

- Areas surveyed.

- Identified suspected areas. o Cleared areas, by tool.

o  Accurate numbers and types of mines/UXO’s located and destroyed.

- Amount of explosives used.

A table is to be included each month detailing a running total of work days achieved to date, per team.

|  | Cumulative | Number | Number | Cumulative |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | days asset |  |  |
| Team/Capacity | Opening | days asset |  | Closing | Remarks |
|  |  |  | NOT |  |  |
|  | Balance | available |  | Balance |  |
|  |  |  | available |  |  |
|  | a | b | c | d=a+b | e |
| Mechanical |  |  |  |  |  |
| Manual |  |  |  |  |  |
| MDD |  |  |  |  |  |

Definitions:

- Team/Capacity: To be broken down and tracked by Mechanical/Manual/MDD (if applicable) capacity per team.

- Cumulative Opening Balance: Opening balance of cumulative number of work day’s asset has been available for production since start of contract. Equal to closing balance of previous month.

  - Number days asset available: This includes days worked during the month as well as travel and refreshment training allowable according to SOW. Includes days when asset was available but not working due to justifiable security concerns or inclement weather. Also includes overtime work clocked on Sundays, UN holidays and hours worked above daily SOW requirement.

  - Number days asset NOT available: Monthly days of asset unavailable for production due to, for example, breakdowns, loss of accreditation, MDD injuries, staff issues and other reasons NOT previously cleared or approved by the UNMAS Chief of Operations.

  - Cumulative Closing Balance: End of month cumulative closing balance of day’s asset has been available since contract start.

  - Remarks: Details on deviations from approved leave/work plan, breakdowns or overtime worked.

- QUALITY ASSURANCE

Description of all internal QA conducted, to be accompanied by the relevant Internal QA Reports. A narrative should also be given on any findings and corrective actions if any required.

Where External QA has been conducted these reports should be included, along with a description of any corrective measures that are to be taken and the steps that have been taken to date to implement these measures.

- INCIDENTS/ACCIDENTS

Any incidents/accidents should be summarized here and supported by detailed investigation reports.

- SECURITY

Comment on any security incidents and any changes in the security situation that have impacted on operations.

- OTHER

Any other matters.

- SUMMARY

Comments, recommendations and any lessons learned.