Corrine Drive Study Timeline

Project Phases

2017

[Spring & Summer 2017]

Phase 1

Research &

Public Listening

[Late Summer & Fall 2017]

Phase 2

Crowdsourcing

Design Options

[Winter 2017 & Spring 2018]

Phase 3

Corridor Plan &

Feedback on Draft

2018

Milestone Events

[Summer 2017]

Public Workshop:

Existing Conditions

[Fall 2017]

Pop-Up Meetings: Design Options

[Early Spring 2018]

Public Workshop: Draft Plan

[Spring 2018]

Present Draft Plan

to Local Govts